PROJECT PLAN

Employee Relations Case Management System

Consolidated tracking for grievances, disciplinary cases, and union action points — Lagos & outstation locations

Prepared for: Employee Relations & HR Leadership

Prepared by: Victor Idioh

Date: 17 August 2026

# 1. Executive Summary

Employee Relations currently manages grievances, disciplinary cases, and union action points through separate, informal records with no consolidated route, no defined timeline against the grievance procedure, and no visibility of training gaps or SLA breaches across Lagos and outstation locations. This project delivers a single case-management system that consolidates all three case types into one tracker, enforces the existing workflow stages, and generates the quarterly HR Director report automatically from the same underlying data.

The system is scoped deliberately for the actual data volume involved (low hundreds of active cases, not high-throughput transactional data), which keeps the architecture simple, the cost low, and the reliability target achievable without over-engineering.

# 2. Objectives

- Replace fragmented, file-based case records with one consolidated case and action tracker.

- Enforce the defined workflow stages for grievance and disciplinary procedures so no case sits untouched.

- Give the ER Manager and HR Director real-time visibility into open cases, SLA breaches, and resolution trends.

- Track union/JCC meetings, action points, and salary-review negotiation status in the same system.

- Surface training completion gaps by manager and location.

- Auto-generate the quarterly report the ER Manager already owes the HR Director.

- Ensure consistency of process across Lagos and outstation locations.

- Deliver a system that is reliably available, with defined recovery targets, without unnecessary infrastructure cost.

# 3. Phased Delivery Approach

Delivery is phased so ER staff get a usable tool within weeks, with each phase adding a working, adoptable increment rather than a throwaway prototype.

| Phase | Scope | Duration | Outcome |
| --- | --- | --- | --- |
| 0 — Discovery & Sign-off | Lock SLA definitions, workflow stages, roles, and approval owners with ER/HR stakeholders | 1–2 weeks | Signed-off requirements baseline |
| 1 — Core Case Tracker (MVP) | Cases table, stage tracker, top-line dashboard cards, location/department filter | 3–4 weeks | Usable consolidated tracker replacing separate files |
| 2 — Workflow-Specific Trackers | Grievance and disciplinary stage views (kanban/progress bar), redundancy/retirement flags | 2–3 weeks | Procedure-mapped case visibility |
| 3 — Union/JCC & Training | Meeting and action-point tracking, salary-review status, training completion tracker | 2–3 weeks | Full case-type coverage |
| 4 — Reporting & Alerts | Quarterly auto-report, SLA/deadline/training alert job | 2 weeks | Reporting and alerting live |
| 5 — Hardening & Go-Live | Load/failure testing, backup verification, access control audit, user training | 2 weeks | Production-ready system |

# 4. Functional Requirements

## 4.1 Case Management

- Create, view, update, and close cases across all three types (grievance, disciplinary, union) in one tracker.

- Mandatory fields: case type, employee, department, location, date raised, current stage, owner, next action, deadline, outcome.

- Append-only stage-transition history per case (never overwritten), enabling accurate resolution-time reporting.

- File/document attachment for meeting minutes and case notes.

- Search and filter by type, status, location, owner, and date range.

## 4.2 Dashboards & Reporting

- Top-line snapshot cards: open cases by status, average resolution time by type, cases overdue against SLA, cases closed this month/quarter.

- Grievance and disciplinary stage-tracker views mapped to the existing procedure steps.

- Location/department breakdown filter applied across views.

- Quarterly report auto-generated from the same underlying data, exportable to PDF/Excel.

## 4.3 Union & Training

- JCC meeting log with linked minutes and outstanding action points.

- Salary-review negotiation status tracker (pending ratification / approved / implemented).

- Redundancy/retirement flags where union consultation or redeployment steps are incomplete.

- Training completion checklist across the six required training areas, filterable by manager/location.

## 4.4 Access & Alerts

- Role-based access: ER Manager (full access), line managers (their department/location only), HR Director (read-only plus reports).

- Deadline-driven alerts: SLA nearing breach, training incomplete, meeting minutes not logged — delivered in-app and by email.

- Full audit trail of who changed what and when.

# 5. Non-Functional Requirements

| Requirement | Target | Rationale |
| --- | --- | --- |
| Availability | 99.5% during business hours | Realistic and cost-effective for an internal ER tool; agreed before architecture is finalised |
| RPO (Recovery Point Objective) | Near-zero — continuous/point-in-time backup | Grievance and disciplinary records are sensitive; daily backup alone is insufficient |
| RTO (Recovery Time Objective) | Under 4 hours | Acceptable recovery window for an internal system, avoids premium high-availability cost |
| Data security | Encryption at rest and in transit, role-based access, audit logging | System holds sensitive disciplinary and grievance records |
| Performance | Dashboard loads under 2 seconds at full historical volume | Materialized views and indexing keep this achievable without scaling infrastructure |
| Location access | Reliable web access from Lagos and outstation sites | Consistency across sites is an explicit objective |

# 6. System Architecture

Given the actual scale of this workload — a few hundred active cases, not high-throughput transactional data — a right-sized architecture is a single well-indexed relational database behind a modular web application, rather than a distributed microservices setup. Over-engineering this system would raise cost and failure surface without a corresponding benefit.

## 6.1 Data Model

- Cases (spine table): id, case_type, employee_id, department, location, date_raised, current_stage, owner_id, next_action, deadline, outcome, status.

- Case_Stage_History: append-only log of stage transitions — powers both the progress-bar view and resolution-time metrics.

- Case_Type_Detail: type-specific fields (appeal notes, hearing dates, union references), kept separate so the core table stays generic.

- JCC_Meetings and Meeting_Action_Points: meeting records and linked action items.

- Training_Completions: employee, module, completion date, manager, location.

- Redundancy_Flags: linked to cases, tracking consultation and redeployment step completion.

## 6.2 Reliability Design

- Managed PostgreSQL with automated backups and point-in-time recovery, rather than self-hosted database administration.

- Application servers run as 2+ instances behind a load balancer, so a crash or deployment on one instance doesn't interrupt access.

- Health checks with automatic restart on failed instances.

- Materialized views for dashboard cards, refreshed on a schedule — the dashboard never runs expensive live aggregate queries.

- A single scheduled job handles SLA/training alert scanning once daily — predictable, low load, rather than continuous polling.

- Staging environment mandatory before any change reaches production, given the sensitivity of disciplinary data.

- Weekly automated restore test, so backups are proven to work rather than assumed to.

# 7. Technology Stack

| Layer | Choice | Notes |
| --- | --- | --- |
| Frontend | React | Consistent with existing team familiarity |
| Backend | Node.js (Express/Fastify) | Straightforward REST API layer |
| Database | PostgreSQL (managed) | Automated backups, point-in-time recovery, strong relational fit for the case data model |
| Containerization | Docker | Consistent dev/staging/production parity |
| Hosting | VPC with load balancer, 2+ app instances | Extension of existing three-tier infrastructure knowledge |
| Scheduling | Cron / lightweight queue worker | Daily alert scan and materialized-view refresh |

# 8. Roles & Responsibilities

| Role | Responsibility |
| --- | --- |
| ER Manager | Requirements owner, case data steward, primary system user |
| HR Director | Sign-off on SLA definitions, quarterly report recipient |
| Line Managers | Case updates within their department/location, training completion input |
| Project Lead / Developer | Build, test, deploy, and maintain the system across all phases |

# 9. Definition of Done

- SLA and workflow rules signed off in writing by ER/HR stakeholders (Phase 0 output).

- User acceptance testing completed with real ER/HR staff, not internal QA alone.

- All case types, dashboard, alerts, and quarterly report live and verified against real data.

- Documented runbook covering outage response, on-call ownership, and backup restoration.

- Post-launch support and maintenance plan agreed, since usage-driven issues surface only after real adoption.

# 10. Key Risks

| Risk | Mitigation |
| --- | --- |
| SLA/workflow rules not agreed before build starts | Phase 0 sign-off is a hard gate before Phase 1 begins |
| Outstation locations have unreliable internet access | Confirm connectivity during discovery; consider lightweight/offline-tolerant UI if needed |
| Low adoption if the tool adds work rather than removing it | Quarterly report and alerts are built as automatic by-products of daily data entry, not separate tasks |
| Sensitive data exposure | Role-based access and audit logging built in from Phase 1, not retrofitted later |